# Test Closure Report

Project Name:  Smart Doctor Appointment & Clinic Management

Release Version: 1.0

Prepared By:  Banashry Adak

Test Cycle:  System Testing

Start Date:  15 Jan 2026

End Date:  20 Feb 2026

Report Date:  21 Feb 2026

## Purpose

The purpose of this document is to summarize the testing activities performed for Release 1.0 and provide an overall assessment of application quality.

## Overview

The Smart Doctor Appointment & Clinic Management system allows patients to register, login, search doctors, book appointments, and manage profiles.

## Testing Scope

In-Scope:

- Registration

- Login

- OTP Verification

- Payment Module

- Video consultation

- Order Medicine

- Lab Tests

- SQL Validation

- API Validation

Out-of-Scope:

- Performance Testing

- Security Testing

- Compatibility Testing

- Recovery Testing

## Test Summary

| Metrics | Count |
| --- | --- |
| Total Test Cases | 237 |
| Executed | 237 |
| Passed | 217 |
| Failed | 20 |
| Blocked | 0 |
| Pass Percentage | 91% |

## Defect Summary

| Severity | Count |
| --- | --- |
| Critical | 1 |
| High | 4 |
| Medium | 5 |
| Low | 10 |

Out of 237 executed test cases, 92% passed successfully.
20 test cases failed and corresponding defects were logged and tracked.

## Requirement Coverage Summary

| Metrics | Count |
| --- | --- |
| Total Reference | 44 |
| Fully Validated | 37 |
| Partially Validated | 7 |
| Not Covered | 0 |
| Coverage Percentage | 84% |

All business requirements defined in the RTM have been validated and tracked to executed test cases.

## Re-Testing Summary

All resolved defects were retested and closed successfully.

## Types of Testing

- Functional Testing – Verified business requirements

- Regression Testing – Ensured no impact after bug fixes

- Smoke Testing – Checked build stability

## Test Environment

Environment:

- OS: Windows 10

- Browser: Chrome (Version 145.0.7632.77)

- Database: MySQL

- Build Version: 1.0

## Lessons Learned

Requirement clarity at initial stage reduces defect leakage.

Early API validation improves stability.

Regular communication with development team helps faster defect resolution.

## Exit Criteria

- 90%+ test cases passed

- No open critical defects

- All high severity defects resolved

- Regression testing completed

## Risk & Limitations

- Testing performed only on Chrome browser

- Performance testing not executed

- Security validation not covered

## Conclusion

Testing activities for the Smart Doctor Appointment & Clinic Management application have been successfully completed. All critical defects have been resolved and verified. Minor defects identified during testing have been documented and do not impact core functionality.

Based on the overall test results and defect status, the application is recommended for release.